## Slide 1: Q1 2026 Strategic Growth Plan
Driving Market Leadership & Operational Efficiency
1

## Slide 2: Executive Summary & Mission
2. Retention
  Enhancing product stability to reduce churn
3. Innovation
  Launching the new module by March Q1 Vision: Solidify market position by expanding into Tier 1 cities with a revenue target of 15% YoY increase.
1. Scale
  Increasing customer acquisition through automated funnels
2

## Slide 3: Objectives & Key Results (OKRs)
Objective | Key Result (KRs) | Target Date
Growth | Acquire 5,000 new premium accounts | Mar 31
Product | Reduce page load time by 30% | Feb 20
Efficiency | Lower Customer Acquisition Cost (CAC) by 10% | Mar 15
Talent | Complete hiring for 5 key engineering roles | Feb 28
3

## Slide 4: Tactical Roadmap & Milestones
2. February
Execution & Launch
  "Spring Peak" marketing campaign
  Beta testing for V2.0 updates
3. March
Optimization & Scaling
  Full public release of new features
  Q1 data review for Q2 pivots
1. January
Foundation & Alignment
  Budget approvals and KPI setting
  Audit of Q4 performance gaps
4

## Slide 5: Resource Needs & Risk Mitigation
1. Budget Allocation
  Marketing & Growth: 50%
  Product Development: 30%
  Operations/Overhead: 20%
2. Risk Mitigation
  Supply Chain: Potential hardware delays
  Mitigation: 15% safety stock pre-ordered
  Next: Final sign-off on Q1 Marketing budget
5